NATIONAL INCLUSIVE INFORMATION ACCESS PORTAL - NIIAP

Sri Lanka

Software Requirements Specification

| Project Title | National Digital Information Portal for Persons with Disabilities (PWD) |
| --- | --- |
| Document Type | Software Requirements Specification (SRS) |
| Date | 2025/03/__ |
| Prepared For | Ministry of Rural Development, Social Security and Community Empowerment |
| Country | Sri Lanka |
| Standard | IEEE 830 / ISO/IEC 29148 |

Confidential -Prepared for Ministry of Rural Development, Social Security and Community Empowerment

Contents

1. Introduction	4

1.1 Purpose	5

1.2 Scope	5

1.3 Definitions, Acronyms, and Abbreviations	6

1.4 Overview	6

2. Overall System Description	7

2.1 Product Perspective	7

2.2 Product Functions -Summary	7

2.3 User Classes and Characteristics	8

2.4 Operating Environment	9

2.5 Assumptions and Dependencies	9

3. Functional Requirements	10

3.1 Public Portal -Home & Navigation	10

3.2 Welfare Benefits Module	11

3.3 Government Services Directory	11

3.4 Education, Employment & Assistive Technology Modules	12

3.5 Complaints & Grievance Management	12

3.6 CMS Admin Panel	13

4. Non-Functional Requirements	14

4.1 Performance Requirements	14

4.2 Security Requirements	14

4.3 Usability & Accessibility Requirements	15

4.4 Maintainability & Scalability	16

5. Proposed System Architecture	17

5.1 High-Level Architecture Overview	17

5.2 Integration Points	17

6. Accessibility & Plain Language Requirements	18

6.1 WCAG 2.2 Compliance Checklist	18

6.2 Plain Language Standard	19

6.3 Assistive Technology Features	20

7. Psychosocial Disability Inclusion Requirements	21

7.1 Low-Stress User Interface	21

7.2 Cognitive Accessibility	22

7.3 Mental Health and Psychosocial Support Section	22

7.4 Anonymous and Self-Help Resources	22

7.5 Online Peer Support and Community Spaces	23

7.6 Guided Service Navigation	23

7.7 Crisis Support Integration	23

7.8 Trauma-Informed Digital Design	23

7.9 AI Chat / Virtual Assistant -Psychosocial Design Requirements	24

7.10 Caregiver and Family Support Resources	24

8. International Benchmark Analysis	25

8.1 Benchmark Overview	25

8.2 Australia -Disability Gateway (disabilitygateway.gov.au)	25

Key Design Feature: 10 Areas of Life Navigation	26

Accessibility Features Adopted in  NIIAP	26

8.3 United Kingdom -GOV.UK Disability Services (gov.uk/browse/disabilities)	26

Key Design Feature: Minimalist High-Clarity Design	26

GOV.UK Design Principles Adopted in  NIIAP	26

8.4 United Kingdom -Community and Specialist Disability Portals	27

Key Features from UK Community Portals Adopted in  NIIAP	28

8.5 USA -USAGov Disability Services (usa.gov/disability-services)	28

Key Design Feature: Benefit Finder Questionnaire Tool	28

Key Design Feature: Separate User Pathways	28

8.6 Canada -CHRC Accessible Canada Portal (chrc-ccdp.gc.ca)	28

Key Design Feature: Embedded ASL/LSQ Sign Language Videos	29

Key Design Feature: Proactive Barrier Removal	29

8.7 Design Lessons Summary Table	29

9. Implementation Roadmap	31

9.1 Phased Implementation Plan	31

9.2 Key Milestones	31

10. Acceptance Criteria	32

11. About the Portal & Advisory Committee	33

11.1 About the Portal	33

11.2 Vision and Mission	33

11.3 Role of the Ministry	33

11.4 Advisory Committee	34

11.5 National Policy and Legal Framework	35

11.6 Partners and Stakeholders	35

12. Appendices	36

Appendix A -Full Website Sitemap	36

Appendix B -Glossary of Disability Types	39

Appendix C -Regulatory and Reference Framework	40

Appendix D -UK Community Portal Reference List	41

# 1. Introduction

## 1.1 Purpose

This Software Requirements Specification (SRS) document defines the functional and non-functional requirements for the National Digital Information Portal for Persons with Disabilities (PWD) in Sri Lanka. The document is prepared in accordance with IEEE 830 and ISO/IEC 29148 standards and serves as the primary reference for development, testing, and acceptance of the proposed system.

This document is intended to be presented to potential technology partners, development vendors, and government stakeholders as a formal proposal for building and deploying the platform. This Version 2.0 incorporates additional guidelines on psychosocial disability inclusion, plain language standards, human rights and disability rights integration, United Kingdom disability portal benchmarks, and an expanded advisory committee acknowledgement section.

## 1.2 Scope

The system, titled the National Inclusive Information Access Portal - NIIAP ( NIIAP), is a centralized, accessible web-based platform that provides comprehensive information, services, and support resources for persons with disabilities (PWDs) in Sri Lanka. It will be owned and maintained by the Ministry of Rural Development, Social Security and Community Empowerment.

System Boundaries -In Scope:

- Centralized disability welfare information aggregation

- Government services directory with geographic filtering

- Healthcare, education, employment, and legal service modules

- Accessible user interface compliant with WCAG 2.2 AA

- Multilingual support: Sinhala, Tamil, and English

- Citizen feedback, complaint, and grievance management

- Admin panel for content management (CMS)

- Analytics dashboard for service usage monitoring

- Psychosocial disability-specific features and dedicated mental health support section

- Plain language content standard across all modules and all three languages

- Human rights and disability rights framework integration

- Crisis support integration with emergency mental health resources

## 1.3 Definitions, Acronyms, and Abbreviations

| Acronym / Term | Definition |
| --- | --- |
| PWD | Persons with Disabilities |
| NIIAP | National Inclusive Information Access Portal - NIIAP |
| SRS | Software Requirements Specification |
| WCAG | Web Content Accessibility Guidelines |
| CMS | Content Management System |
| UNCRPD | United Nations Convention on the Rights of Persons with Disabilities |
| API | Application Programming Interface |
| NFR | Non-Functional Requirement |
| FR | Functional Requirement |
| UI/UX | User Interface / User Experience |
| MFA | Multi-Factor Authentication |
| PSD | Psychosocial Disability |
| ETR | Easy-to-Read |
| SL | Sign Language (Sri Lanka Sign Language) |
| TTS | Text-to-Speech |
| CRPD | Convention on the Rights of Persons with Disabilities |

## 1.4 Overview

This document is structured as follows:

- Section 1 -Introduction and document scope

- Section 2 -Overall System Description

- Section 3 -Functional Requirements

- Section 4 -Non-Functional Requirements

- Section 5 -Proposed System Architecture

- Section 6 -Accessibility and Plain Language Requirements

- Section 7 -Psychosocial Disability Inclusion Requirements

- Section 8 -International Benchmark Analysis

- Section 9 -Implementation Roadmap

- Section 10 -Acceptance Criteria

- Section 11 -About the Portal and Advisory Committee

- Section 12 -Appendices

# 2. Overall System Description

## 2.1 Product Perspective

The  NIIAP is a new standalone product that complements and integrates with existing government digital infrastructure in Sri Lanka. It acts as an aggregation and presentation layer, drawing information from multiple government agencies while providing a unified, citizen-friendly interface. The system does not replace any existing system but serves as a complementary national resource portal dedicated exclusively to disability services and information.

## 2.2 Product Functions -Summary

| ID | Feature | Description |
| --- | --- | --- |
| F-01 | Welfare Benefits Information Portal | Provides searchable access to all government welfare programs, eligibility criteria, required documents, and application guides. Plain language and Easy-to-Read (ETR) versions available for all key pages. |
| F-02 | Government Services Directory | Searchable and filterable directory of government institutions, NGOs, rehabilitation centers, and service providers, with geographic filtering by province and district. |
| F-03 | Healthcare & Rehabilitation Module | Information on rehabilitation hospitals, therapy services, mental health services, community-based rehabilitation, and psychosocial support programs. |
| F-04 | Education & Skills Development | Inclusive education programs, scholarships, vocational training centers, and digital literacy resources. |
| F-05 | Employment & Entrepreneurship | Job board for inclusive employment, employer resources, inclusive hiring guidelines, microfinance, and self-employment support. |
| F-06 | Assistive Technology Directory | Catalog of assistive devices, suppliers, government subsidies, and emerging assistive technologies. |
| F-07 | Rights & Legal Information | National legislation, UNCRPD, human rights framework, disability rights referrals, anti-discrimination policy, and legal aid services. |
| F-08 | Community & Support Networks | Database of NGOs, advocacy groups, caregiver resources, peer support communities, and volunteer opportunities. |
| F-09 | Complaints & Grievance Management | Integrated complaint submission, tracking, and resolution system with automated email notifications and unique reference numbers. |
| F-10 | Multilingual Support | Full portal available in Sinhala, Tamil, and English, treated as equal first-class languages, with seamless language switching. |
| F-11 | Accessibility Tools Integration | Screen reader support, high contrast mode, text-to-speech, sign language videos, keyboard navigation, and low-stress interface mode. |
| F-12 | CMS Admin Panel | Role-based content management system for authorized ministry and agency staff, with content approval workflow and audit logging. |
| F-13 | Analytics Dashboard | Usage statistics, content performance metrics, complaint resolution tracking, and accessibility compliance reporting. |
| F-14 | Psychosocial Disability Support Module | Dedicated mental health section, crisis support integration, peer support networks, anonymous self-help resources, and trauma-informed design. |
| F-15 | Plain Language Content System | All content written to plain language standards; ETR versions for key documents; plain language review step in CMS workflow. |
| F-16 | Citizen Account (Phase 2) | User registration, benefit application tracking, notification preferences, appointment reminders, and saved services. |

## 2.3 User Classes and Characteristics

| User Class | Description | Priority |
| --- | --- | --- |
| Citizens with Disabilities | Primary users seeking welfare, health, education, employment, and legal information. May use assistive technologies. Includes persons with psychosocial disabilities requiring low-stress, trauma-informed navigation. | High |
| Families & Caregivers | Secondary users researching support on behalf of PWDs. Need comprehensive, plain language content. Includes caregivers of persons with psychosocial disabilities who may themselves require mental health support resources. | High |
| Government Officers | Ministry and agency staff managing service information through CMS. Require role-based admin access and plain language training. | Medium |
| NGOs & Organizations | Advocacy and support organizations listed in the directory and accessing platform resources. | Medium |
| Employers | Organizations exploring inclusive hiring, accessing guidelines and employment quota information. | Low |
| Researchers & Policymakers | Accessing statistics, publications, and analytics for evidence-based policy development. | Low |

## 2.4 Operating Environment

The system shall operate in the following environments:

- Web browsers: Chrome, Firefox, Safari, Edge (latest 2 major versions)

- Mobile devices: iOS 14+ and Android 8+

- Screen readers: NVDA, JAWS, VoiceOver (iOS/macOS), TalkBack (Android)

- Minimum network: 2G/3G compatible with graceful degradation for low-bandwidth environments

- Server: The system shall be deployed on the Lanka Government Cloud (LGC) environment to ensure data sovereignty and compliance with national digital standards.

## 2.5 Assumptions and Dependencies

- Government agencies will appoint content officers to provide and regularly update information on the portal

- The Ministry will provide required infrastructure and domain hosting

- Integration with National Digital Identity system (future phase) assumes availability of government APIs

- All content shall be reviewed and approved by designated ministry officials before publication

- Plain language editors or reviewers will be appointed for all three languages -Sinhala, Tamil, and English

- Advisory committee members representing all disability communities, including psychosocial disabilities, will be engaged throughout development and post-launch

# 3. Functional Requirements

Each functional requirement is assigned a unique identifier, a priority level (Critical / High / Medium / Low), and a description. All Critical and High priority requirements must be implemented and pass User Acceptance Testing (UAT) before the portal may be accepted.

## 3.1 Public Portal -Home & Navigation

| ID | Feature | Description | Priority |
| --- | --- | --- | --- |
| FR001 | Smart Search | The system shall provide a global search bar capable of searching across all modules by keyword, disability type, location, and service category. Results shall be returned within 2 seconds. | Critical |
| FR002 | Quick Access Panel | The home page shall display quick-access cards for: Disability Benefits, Apply for Services, Assistive Devices, Employment Opportunities, Mental Health Support, and Complaints / Feedback. | Critical |
| FR003 | Announcements Widget | The portal shall display a rotating announcements widget showing latest government news, program updates, and events relevant to persons with disabilities. | High |
| FR004 | Accessibility Settings Bar | A persistent accessibility toolbar shall be available site-wide providing: font size adjustment, high contrast mode toggle, text-to-speech toggle, keyboard navigation indicator, and low-stress interface mode toggle. | Critical |
| FR005 | Language Switcher | The portal shall support Sinhala, Tamil, and English. Language selection shall persist across sessions. All three languages shall be treated as equally primary. | Critical |
| FR006 | Emergency Information Banner | A prominently displayed emergency information section shall appear on the home page, showing disability hotlines, crisis contacts, and critical resources. | High |
| FR007 | Crisis Support Button | A persistent 'Get Help Now' button shall be visible on all pages of the portal, linking directly to: emergency mental health contacts, suicide prevention hotlines, immediate support services, and 24/7 counselling services. | Critical |

## 3.2 Welfare Benefits Module

| ID | Feature | Description | Priority |
| --- | --- | --- | --- |
| FR010 | Benefit Listings | The system shall list all available disability welfare benefits including allowances, housing, transport, assistive devices, and social security programs, with each benefit on a dedicated single-topic page. | Critical |
| FR011 | Eligibility Checker | Each benefit page shall include a structured eligibility criteria section covering age, disability type, income thresholds, and other requirements. A guided questionnaire tool shall help users identify eligible benefits. | Critical |
| FR012 | Document Checklist | Each benefit shall display a required documents checklist in a downloadable format, in plain language, in all three languages. | High |
| FR013 | Application Guide | Step-by-step application process guides shall be available for each benefit, with links to online forms and downloadable PDF forms. Guides shall be produced in plain language and ETR formats. | High |
| FR014 | Benefit Filter | Users shall be able to filter benefits by disability type, age group, location, and benefit category. | High |

## 3.3 Government Services Directory

| ID | Feature | Description | Priority |
| --- | --- | --- | --- |
| FR020 | Services Directory | A searchable directory of all government ministries, departments, provincial offices, rehabilitation centers, and healthcare providers relevant to PWDs. | Critical |
| FR021 | Geographic Filter | Directory entries shall be filterable by province, district, and divisional secretariat. | High |
| FR022 | Geo Service Map | An interactive map shall display service locations -hospitals, centers, NGOs, and training centers -with clickable pins showing contact details. | High |
| FR023 | Contact Details | Each directory entry shall include: organization name, address, telephone, email, website link, and hours of operation. | Critical |
| FR024 | NGO Database | A separate sub-directory shall list NGOs, advocacy groups, and community organizations with filtering by service type. | Medium |
| FR025 | Human Rights & Disability Rights Directory | Section 4.2 of the portal shall include a dedicated sub-section linking to disability rights bodies, the Human Rights Commission of Sri Lanka, UNCRPD reference materials, and legal referral services. Disability rights shall be surfaced as a top-level navigation item, not a sub-category. | High |

## 3.4 Education, Employment & Assistive Technology Modules

| ID | Feature | Description | Priority |
| --- | --- | --- | --- |
| FR030 | Education Listings | Listings of special education institutions, inclusive schools, scholarships, and vocational training centers with eligibility and application information. | High |
| FR031 | Job Board | A job listing board where employers can post inclusive employment opportunities. Filterable by job type, location, and disability accommodation offered. | High |
| FR032 | Employer Resources | Dedicated section for employers with inclusive hiring guidelines, government employment quota requirements, and workplace accessibility standards. | Medium |
| FR033 | Assistive Tech Catalog | A categorized catalog of assistive devices -mobility, vision, hearing, and communication -with supplier information and available government subsidies. | High |
| FR034 | Technology Innovations Feed | Curated content on emerging assistive technologies and research updates relevant to persons with disabilities in Sri Lanka. | Low |

## 3.5 Complaints & Grievance Management

| ID | Feature | Description | Priority |
| --- | --- | --- | --- |
| FR040 | Complaint Submission | Users shall be able to submit complaints related to welfare services, accessibility issues, discrimination, and service quality. | Critical |
| FR041 | Unique Reference Number | Each submitted complaint shall receive a unique reference number for tracking purposes. | Critical |
| FR042 | Complaint Tracking | Users shall be able to track the status of their complaint using the reference number without requiring a user account. | High |
| FR043 | Email Notifications | Automated email notifications shall be sent to the complainant upon submission, status update, and resolution. | High |
| FR044 | Admin Complaint Dashboard | Authorized officials shall have a dashboard to view, assign, respond to, and close complaints with a full audit trail. | Critical |
| FR045 | Service Request Form | A separate service request form shall allow users to request information or assistance outside of the formal complaints process. | Medium |

## 3.6 CMS Admin Panel

| ID | Feature | Description | Priority |
| --- | --- | --- | --- |
| FR050 | Role-Based Access | CMS shall support role-based access with the following roles: Super Admin, Ministry Editor, Agency Editor, and Moderator. | Critical |
| FR051 | Content CRUD | Authorized users shall be able to create, read, update, archive, and delete content across all modules. | Critical |
| FR052 | Content Approval Workflow | Content published by Agency Editors shall require approval from Ministry Editors before going live. | High |
| FR053 | Audit Log | All CMS actions -create, edit, delete, approve -shall be logged with timestamp, user ID, and action type. | High |
| FR054 | Multi-language Content Management | CMS shall allow managing content separately per language -Sinhala, Tamil, English -with translation status indicators. | Critical |
| FR055 | Plain Language Compliance Check | CMS shall include a plain language review flag that content editors must confirm before submitting content for approval. A plain language checklist shall be embedded in the content editor interface. | High |

# 4. Non-Functional Requirements

## 4.1 Performance Requirements

| ID | Requirement | Specification |
| --- | --- | --- |
| NFRP01 | Page Load Time | All public portal pages shall load within 3 seconds on a standard 4G mobile connection. |
| NFRP02 | Concurrent Users | The system shall support a minimum of 5,000 concurrent users without performance degradation. |
| NFRP03 | Search Response | Search results shall be returned within 2 seconds for any query across all modules. |
| NFRP04 | CMS Performance | CMS admin operations -save, publish, approve -shall complete within 5 seconds. |
| NFRP05 | Uptime | The system shall maintain 99.5% uptime measured monthly. Planned downtime shall not exceed 4 hours per month. |

## 4.2 Security Requirements

The Government Services Directory (Section 4 of the portal) shall include a dedicated sub-section for Disability Rights and Human Rights. Disability rights and human rights are fundamental to the purpose of this portal and shall be surfaced as top-level navigation items, not buried as sub-categories. This reflects the principle that access to rights information is as essential as access to welfare benefits.

| ID | Requirement | Specification |
| --- | --- | --- |
| NFRS01 | Data Encryption | All data in transit shall be encrypted using TLS 1.2 or higher. Sensitive stored data shall use AES-256 encryption. |
| NFRS02 | Authentication | Admin portal shall require Multi-Factor Authentication (MFA). Public users shall authenticate via OTP or email verification for account features. |
| NFRS03 | OWASP Compliance | The system shall be developed and tested against the OWASP Top 10 vulnerability list. |
| NFRS04 | Session Management | Admin sessions shall timeout after 30 minutes of inactivity. Public user sessions after 2 hours. |
| NFRS05 | PDPA Compliance | All personal data collection and processing shall comply with the Sri Lanka Personal Data Protection Act (PDPA) 2022. |
| NFRS06 | Penetration Testing | The system shall undergo a mandatory security penetration test prior to launch and annually thereafter, conducted or certified by the Sri Lanka Computer Emergency Readiness Team (SLCERT). |

## 4.3 Usability & Accessibility Requirements

| ID | Requirement | Specification |
| --- | --- | --- |
| NFRU01 | WCAG 2.2 Compliance | All public-facing pages shall conform to WCAG 2.2 Level AA as a minimum requirement. |
| NFRU02 | Screen Reader Compatibility | The portal shall be fully navigable using NVDA, JAWS (Windows), VoiceOver (macOS/iOS), and TalkBack (Android). |
| NFRU03 | Keyboard Navigation | All interactive elements shall be accessible via keyboard-only navigation with clearly visible focus indicators. |
| NFRU04 | Colour Contrast | Text colour contrast ratio shall meet a minimum of 4.5:1 for normal text and 3:1 for large text. |
| NFRU05 | Responsive Design | The portal shall be fully responsive across viewport widths from 320px to 4K resolution. |
| NFRU06 | Sign Language Support | Key informational content shall include embedded Sri Lanka Sign Language (SL) video supplements on all key welfare benefit, rights, and application guide pages. |
| NFRU07 | Multilingual | All user-facing content shall be available in Sinhala, Tamil, and English as equal first-class languages. Language preference shall persist in the browser session. |
| NFRU08 | Plain Language Standard | All content shall be written in plain language: clear, simple, free of jargon, and understandable by the target audience on first reading. Easy-to-Read (ETR) versions shall be provided for all key welfare, rights, and application documents. Plain language applies across all three languages. |
| NFRU09 | Cognitive Accessibility | The portal shall support users with cognitive and psychosocial disabilities through: short content blocks, step-by-step guided navigation, visual guides and icons alongside text, and a distraction-free interface option. |
| NFRU10 | Low-Stress Interface Mode | A simplified, low-stimulation interface mode shall be available, minimizing graphics, animations, and visual complexity, specifically designed for users with psychosocial disabilities or cognitive impairments. |

## 4.4 Maintainability & Scalability

- The system shall be built using modular architecture enabling independent updates to each module without system-wide downtime.

- The codebase shall adhere to documented coding standards with inline comments and full API documentation.

- The infrastructure shall be horizontally scalable to accommodate traffic growth of up to 10x current projections.

- A staging and test environment shall mirror production for pre-deployment validation of all updates.

# 5. Proposed System Architecture

## 5.1 High-Level Architecture Overview

The  NIIAP shall follow a three-tier web architecture with a decoupled front-end and back-end, enabling independent scaling, maintenance, and technology upgrades. The architecture prioritizes accessibility, multilingual support, and low-bandwidth compatibility.

| Layer | Components |
| --- | --- |
| Presentation Layer | Responsive web application (React.js / Next.js); Mobile-optimized design; Accessibility-first component library; Multilingual i18n framework; Low-stress UI mode; ETR content rendering |
| Application Layer | RESTful API Gateway; CMS Backend (Headless CMS); Authentication and Authorization Service; Search Engine (Elasticsearch); Notification Service (Email/SMS); Analytics Engine; Plain Language Compliance Module; Crisis Referral Service |
| Data Layer | Relational Database (PostgreSQL); File/Document Storage (S3-compatible); Cache Layer (Redis); Audit Log Store; Search Index (Elasticsearch) |
| Infrastructure | Cloud hosting (AWS/Azure/local data center); CDN for static assets; Load balancer with auto-scaling; SSL/TLS certificate management; Automated daily backup; Disaster recovery plan |

## 5.2 Integration Points

| Integration | Purpose | Protocol |
| --- | --- | --- |
| National Digital Identity | Integration for Phase 2 citizen account authentication | OAuth 2.0 |
| Government Grievance Platform | Bi-directional complaint forwarding and status synchronisation | REST API |
| Google Maps / OpenStreetMap | Geo Service Finder for interactive service location mapping | Maps API |
| SMS Gateway | Complaint tracking notifications and emergency alerts | SMS API |
| Email Service Provider | Automated email notifications for complaints and account activity | SMTP / API |
| Analytics Platform | Usage tracking and accessibility compliance reporting | GA4 / Matomo |
| Crisis Helpline Systems | Direct referral integration with mental health hotlines | REST API |

# 6. Accessibility & Plain Language Requirements

Accessibility is a core design principle of the  NIIAP, not an afterthought. The platform will be designed from the ground up to serve users with a wide range of disabilities -physical, sensory, cognitive, and psychosocial. This section covers WCAG 2.2 compliance, the plain language standard, and built-in assistive technology features.

## 6.1 WCAG 2.2 Compliance Checklist

| Principle | Criterion | Status |
| --- | --- | --- |
| Perceivable | Alt text for all images and icons | Required |
| Perceivable | Captions for all video content | Required |
| Perceivable | Audio descriptions for all informational videos | Required |
| Perceivable | Text resize to 200% without loss of content or functionality | Required |
| Operable | All functionality operable via keyboard | Required |
| Operable | Focus indicators visible and high contrast | Required |
| Operable | No content that flashes more than 3 times per second | Required |
| Operable | Skip navigation links provided on all pages | Required |
| Understandable | Language of page and components correctly declared in HTML | Required |
| Understandable | Error messages descriptive and actionable in plain language | Required |
| Understandable | Labels associated with all form fields | Required |
| Robust | Valid, semantic HTML5 structure throughout | Required |
| Robust | ARIA roles and attributes correctly implemented | Required |
| Robust | Compatible with current assistive technologies | Required |

## 6.2 Plain Language Standard

Plain language is a mandatory accessibility requirement for the  NIIAP. It ensures that content is fully usable by people with learning disabilities, low literacy, cognitive impairments, and all users encountering complex government information for the first time. This requirement was identified by the portal's advisory committee as essential, particularly for persons with psychosocial and intellectual disabilities.

Definition (PlainLanguage.gov): Plain language is communication that is clear and easy to understand for your target audience, regardless of the medium used to deliver it. It is communication your audience can understand the first time they read or hear it.

Plain Language Requirements for All  NIIAP Content:

- All content published on the portal shall be written in plain language across Sinhala, Tamil, and English

- Sentences shall be short and direct; technical or legal jargon shall be avoided or explained in plain terms

- Active voice shall be used wherever possible throughout all content

- Headings and subheadings shall clearly describe the content that follows

- Easy-to-Read (ETR) versions shall be produced for all key welfare benefit pages, eligibility guides, rights information pages, and application process documents

- ETR versions shall use simple vocabulary, short sentences, and visual supports such as icons and images

- All content editors in the CMS shall complete plain language training before being granted publishing rights

- A plain language review step shall be included in the content approval workflow (FR-055)

- The plain language standard applies equally to automated notifications, error messages, and form labels

## 6.3 Assistive Technology Features

Built-in Accessibility Tools:

- Font size adjustment -three levels: default, large, and extra-large -persistent per session

- High contrast mode -toggleable with two variants: dark on light and light on dark

- Text-to-speech -compatible with browser-native TTS and all major screen readers

- Sign language video supplements -embedded for all key content pages

- Voice search -microphone input for the global smart search function

- Reading guide cursor tool for users with dyslexia or cognitive impairments

- Easy-to-Read (ETR) versions of all complex documents and eligibility guides

- Distraction-free, low-stress interface mode for users with psychosocial disabilities

- Step-by-step guided navigation mode with clear progress indicators

# 7. Psychosocial Disability Inclusion Requirements

This section defines requirements for the  NIIAP to be fully inclusive of persons with psychosocial disabilities. Psychosocial disabilities arise from mental health conditions -including depression, anxiety, post-traumatic stress disorder (PTSD), bipolar disorder, schizophrenia, and other conditions -that significantly impact a person's daily functioning and participation in society.

These requirements were developed from expert input provided to the  NIIAP development team by the Focal Point for Sri Lanka at Transforming Communities for Inclusion -Global (TCI-Global). They reflect international best practices in psychosocial inclusion in digital government services and are grounded in the principle that persons with psychosocial disabilities have equal rights to accessible, dignified, and non-stigmatizing information and services.

Persons with psychosocial disabilities may face: difficulty concentrating or processing large amounts of information; sensory overload or anxiety when navigating complex websites; challenges with memory and organization affecting ability to track applications; stigma preventing them from seeking help through formal channels; and trauma from prior experiences with institutional systems. All design decisions in this section respond directly to these realities.

## 7.1 Low-Stress User Interface

Complex or visually busy websites can trigger anxiety and cognitive overload for persons with psychosocial disabilities. The  NIIAP shall include a dedicated low-stress interface mode with the following features:

- Distraction-free interface option with minimal graphics and animations

- Simplified navigation mode with reduced menu complexity

- Step-by-step guided service access, removing the need for users to navigate large menus independently

- Clear progress indicators for all multi-step application and service processes

- Short content blocks instead of long paragraphs, throughout all sections of the portal

## 7.2 Cognitive Accessibility

Information shall be presented in formats that are easier for people with cognitive and psychosocial conditions to process. This extends the plain language requirement (Section 6.2) with additional cognitive accessibility measures:

- Easy-to-Read (ETR) versions of all key content, using simple vocabulary and visual supports

- Plain language explanations of all welfare benefits, rights, and application processes

- Short summaries at the top of complex policy and legislative pages

- Visual guides and icons placed alongside text instructions throughout the portal

- Short explainer videos (under 3 minutes) for all key services and application processes

## 7.3 Mental Health and Psychosocial Support Section

A dedicated Mental Health and Psychosocial Support section shall be created within the Healthcare and Rehabilitation module. This section shall include:

- Directory of mental health services -government and private -with contact details and geographic filtering

- Community-based psychosocial support programs across provinces

- Peer support networks and details of recovery communities

- Recovery and self-help resources accessible without user registration

- Crisis support contacts and hotlines, displayed prominently

- Counselling hotlines -national and regional -with operating hours

## 7.4 Anonymous and Self-Help Resources

People with psychosocial disabilities often face stigma and may prefer anonymous access to support rather than formal service pathways. The portal shall provide:

- Self-help guides accessible without user registration or login

- A mental health resource library with downloadable materials

- Stress management tools and guided exercises

- Wellbeing guides and self-care tips

- Peer stories and recovery experiences that normalize help-seeking

## 7.5 Online Peer Support and Community Spaces

Social isolation is common among persons with psychosocial disabilities. To address this, the portal shall provide or directly link to:

- Peer support groups -both online and in-person -with location and contact information

- Moderated online support communities

- Recovery storytelling platforms or curated content

Note: Any online community features integrated into the portal shall include robust moderation and safeguarding measures to protect vulnerable users from harmful content or interactions.

## 7.6 Guided Service Navigation

Bureaucratic systems can be overwhelming for persons with mental health conditions. To reduce this barrier, the portal shall include a question-based guided navigation feature:

- An entry prompt -'What do you need help with today?' -displayed prominently on the homepage and within the Mental Health section

- User-selectable options leading to: Income support; Mental health support; Assistive devices; Employment support; Legal help; Housing assistance

- The system shall automatically guide users to the most relevant service or content based on their selections, eliminating the need to navigate complex menu structures

## 7.7 Crisis Support Integration

Crisis response information is an essential safety feature of the  NIIAP. The portal shall implement the following:

- A persistent 'Get Help Now' button (FR-007) visible in the header or footer on every page of the portal

- Clicking the button shall display, without navigating away from the current page: emergency mental health contacts; suicide prevention hotlines; immediate support services; 24/7 counselling services

- Crisis support contacts shall be verified and updated at least every 6 months by the CMS administrator

- The 'Get Help Now' button shall meet WCAG 2.2 AA requirements for visibility, colour contrast, and keyboard accessibility

## 7.8 Trauma-Informed Digital Design

People with psychosocial disabilities may have experienced trauma -including from institutional settings, discrimination, or adverse life events. The portal shall follow trauma-informed digital design principles throughout:

- Respectful, non-clinical, non-stigmatizing language in all content and automated messages

- No use of terms that perpetuate stigma around mental health conditions

- Privacy protection: users are never required to disclose disability type to access general information

- User control over information sharing at every stage of interaction

- Option to exit any multi-step process quickly without losing progress

- Non-judgmental tone in all automated responses, error messages, and notifications

## 7.9 AI Chat / Virtual Assistant -Psychosocial Design Requirements

The planned AI Chat Assistant (future phase) shall be designed with psychosocial inclusion as a core design principle, not an afterthought:

- Calm, non-clinical conversational language throughout all interactions

- Step-by-step guidance with the user in control at each stage

- Non-judgmental responses to all queries, including sensitive mental health topics

- Option to connect to a human support worker at any point in the conversation

- Trauma-informed response protocols for sensitive topics such as crisis, self-harm, and discrimination

- Clear privacy notice explaining how chat data is stored and used

## 7.10 Caregiver and Family Support Resources

Caring for a person with a psychosocial disability can create significant and sustained stress for family members and caregivers. The portal shall include a dedicated caregiver support sub-section that covers:

- Practical guidance for families of persons with psychosocial disabilities -understanding conditions, supporting recovery, navigating services

- Caregiver mental health and self-care resources, including information on preventing caregiver burnout

- Information on supporting a person's recovery journey without enabling dependence

- Directory of family support groups, both in-person and online

- Information on caregiver allowances, financial support, and respite care services available in Sri Lanka

# 8. International Benchmark Analysis

The  NIIAP design draws from internationally recognized government disability portals and disability community platforms. Each platform was reviewed directly for its design approach, content architecture, accessibility features, and user experience patterns. The following analysis documents specific, real-world features observed on each platform and maps them directly to requirements adopted in this specification.

## 8.1 Benchmark Overview

| Country | Platform | URL | Signature Features |
| --- | --- | --- | --- |
| Australia | Disability Gateway | disabilitygateway.gov.au | 10 Areas of Life navigation; TTS (Readspeaker); Auslan sign language; 1800 helpline; local service finder; multi-format documents |
| United Kingdom | GOV.UK Disability Services | gov.uk/browse/disabilities | Minimalist single-topic pages; Benefits, Rights, Work sections; GOV.UK Design System; plain language standard; bilingual (Welsh) |
| USA | USAGov Disability Services | usa.gov/disability-services | Benefit Finder questionnaire; separate caregiver and individual pathways; employer resources; SSDI/SSI navigation |
| Canada | CHRC Accessible Canada Portal | chrc-ccdp.gc.ca | Embedded ASL/LSQ sign language videos; Accessible Canada Act framework; barrier-removal navigation; bilingual |
| England (Community Portals) | Scope, Able Here, Disability Rights UK, RNIB, Mencap, AccessAble | scope.org.uk; ablehere.com; disabilityrightsuk.org; rnib.org.uk; mencap.org.uk; accessable.co.uk | Peer support communities; specialist disability portals; family hubs; venue accessibility guides; rights and career resources |

## 8.2 Australia -Disability Gateway (disabilitygateway.gov.au)

The Disability Gateway is an Australian Government initiative serving as a central point of entry for disability information, services, and programs. It was specifically designed to reduce the fragmentation of available disability information and ease navigation for PWDs, their families, and carers.

### Key Design Feature: 10 Areas of Life Navigation

The homepage is structured around 10 Areas of Life topic sections, each addressing a distinct dimension of daily life: Money; Employment; Aids and Equipment; Housing; Transport; Health; Day-to-day Living; Education; Leisure; Rights and Legal. This model is directly adopted in the  NIIAP sitemap as the top-level content taxonomy.

### Accessibility Features Adopted in  NIIAP

- Readspeaker TTS integration: a 'Listen' button on every page reads content aloud -adopted as  NIIAP's persistent text-to-speech toggle

- Auslan sign language video supplements -adopted as embedded Sri Lanka Sign Language (SL) videos on all key pages

- Phone-first accessibility: the national helpline is prominently displayed on all pages -adopted as  NIIAP's national disability hotline in the header and footer

- Multi-format documents: Easy Read, Auslan, Braille, and audio alternatives -adopted as  NIIAP's ETR versions, SL videos, and audio formats

- Local service finder with geographic filtering -directly adopted as  NIIAP's Geo Service Finder with province and district filtering

## 8.3 United Kingdom -GOV.UK Disability Services (gov.uk/browse/disabilities)

GOV.UK is a globally recognized benchmark for government digital service design. The disability section represents the UK Government Digital Service (GDS) philosophy: maximum clarity with minimum complexity. Its homepage contains four precise category cards -Benefits and financial support; Carers and disability benefits; Disabled students; Work and disabled people -linking to individual topic pages.

### Key Design Feature: Minimalist High-Clarity Design

Every page addresses a single topic only. Users land on a benefit page and immediately see: what the benefit is; who is eligible; how much they can receive; and how to apply. Financial benefits are broken down individually, each with its own dedicated page. This progressive disclosure model prevents users from being overwhelmed with information.

### GOV.UK Design Principles Adopted in  NIIAP

- One topic per page: each  NIIAP benefit or service guide follows the single-topic page structure

- Plain language standard: all  NIIAP content written to GOV.UK plain language specification -clear, simple, no jargon

- Rights as top-level navigation: 'Rights and Legal Support' is a primary top-level menu item

- Progressive disclosure: complex application processes broken into step-by-step single-action pages

- Bilingual content model: GOV.UK's Welsh language parity is adapted in  NIIAP as trilingual parity across Sinhala, Tamil, and English

## 8.4 United Kingdom -Community and Specialist Disability Portals

Beyond the official GOV.UK portal, England has a well-developed ecosystem of disability community platforms. The following portals were reviewed for  NIIAP benchmarking and provide important models for community features, specialist content, and rights information:

| Portal | URL | Relevance to NIIAP |
| --- | --- | --- |
| Scope | scope.org.uk | Major UK disability charity providing extensive information, advice, and a popular free online community. Model for NIIAP's community and support networks module. |
| Able Here | ablehere.com | Free, user-driven social network for disabled people to share experiences, network, and find support. Model for NIIAP's peer support and community features. |
| Disabled United | disableduc.com | Online community operational since 2001 with forums for chat, advice, and integration support. Model for NIIAP's moderated discussion spaces. |
| Disability Rights UK | disabilityrightsuk.org | Rights information, career resources, and the Future Ready Hub for employment. Model for NIIAP's rights and employment integration as equal top-level navigation items. |
| Mencap | mencap.org.uk | Provides the 'Family Hub' online community specifically for families of people with learning disabilities. Model for NIIAP's caregiver support resources and family hub. |
| AccessAble | accessable.co.uk | Detailed accessibility guide for thousands of venues across the UK. Model for NIIAP's accessibility-rated service listings in the Geo Service Finder. |
| RNIB | rnib.org.uk | Royal National Institute of Blind People -comprehensive resources, technology support, and community for people with sight loss. Model for NIIAP's visual impairment sub-section. |
| Sense | sense.org.uk | Support for deafblind individuals and those with complex disabilities. Model for NIIAP's multiple and complex disability content sections. |

### Key Features from UK Community Portals Adopted in  NIIAP

- Moderated peer support community spaces -inspired by Scope and Able Here

- Specialist content sections by disability type -inspired by RNIB (visual impairment) and Sense (deafblind and complex disabilities)

- Dedicated family and caregiver community hub -inspired by Mencap's Family Hub

- Accessibility-rated venue and service listings -inspired by AccessAble

- Rights and employment as equal-prominence navigation items -inspired by Disability Rights UK

## 8.5 USA -USAGov Disability Services (usa.gov/disability-services)

The USAGov Disability Services portal provides comprehensive information for people with disabilities and their families. Its most significant design innovations are the separation of content pathways for individuals versus caregivers, and the inclusion of an interactive Benefit Finder questionnaire tool.

### Key Design Feature: Benefit Finder Questionnaire Tool

The Benefit Finder tool presents users with a short series of questions about their situation. Based on answers, the tool generates a personalized list of government benefits the user may be eligible for. This removes the burden of navigating a complex service catalog and replaces it with a guided, personalized experience. This directly inspired  NIIAP's Eligibility Checker requirement (FR-011) and guided smart search (FR-001).

### Key Design Feature: Separate User Pathways

The portal explicitly separates content for: individuals with disabilities seeking their own benefits; caregivers and family members; and employers. The caregiver section provides specific information on how caregivers can be paid and supported -a level of detail frequently absent from other portals.  NIIAP adopts separate navigation pathways for PWDs, Caregivers, and Employers based on this model.

## 8.6 Canada -CHRC Accessible Canada Portal (chrc-ccdp.gc.ca)

The Canadian Human Rights Commission (CHRC) portal is built around the Accessible Canada Act (2019), which set the goal of a barrier-free Canada by 2040. It is the most advanced example of sign language integration in government digital services among the four government portals reviewed.

### Key Design Feature: Embedded ASL/LSQ Sign Language Videos

The portal directly embeds American Sign Language (ASL) and Langue des Signes Québécoise (LSQ) video content alongside written page content -not as downloadable files or external links, but as in-page video players. The Accessible Canada Act formally recognizes ASL, LSQ, and Indigenous sign languages as primary languages, not accommodations. This is the direct model for  NIIAP's embedded Sri Lanka Sign Language (SL) video requirement (NFRU06).

### Key Design Feature: Proactive Barrier Removal

Organizations under the Act must proactively identify and remove barriers -not wait for complaints. This principle is directly adopted in  NIIAP's accessibility posture: WCAG 2.2 AA is the minimum requirement from day one of design, not a retrofit. The portal also adopts the CHRC's inclusive definition of disability -recognizing visible, invisible, temporary, permanent, and episodic disabilities equally.

## 8.7 Design Lessons Summary Table

| Best Practice | Source | Application in NIIAP | Req. ID |
| --- | --- | --- | --- |
| 10 Areas of Life Navigation | Australia | NIIAP primary content taxonomy -10 life areas mirror welfare, health, education, employment, transport, legal, assistive tech, community, complaints, and resources modules | FR-001, FR-010–FR-034 |
| Text-to-Speech on every page | Australia | NIIAP persistent accessibility toolbar includes TTS toggle on all pages | NFRU02, FR004 |
| Phone helpline on every page | Australia | National disability hotline prominently displayed in NIIAP header/footer on all pages | FR-006 |
| Local area service finder with geo-filter | Australia | Geo Service Finder with province/district filtering and interactive map | FR-022, FR-023 |
| Multi-format documents | Australia | SL video, Easy Read, and audio format for all key documents | NFRU06, FR013 |
| Single-topic pages | UK (GOV.UK) | Each NIIAP benefit or service guide is a dedicated single-topic page | FR-010–FR-013 |
| Plain language content standard | UK (GOV.UK) / Advisory input | All content written to plain language standard in all 3 languages; ETR versions required | NFRU08, FR055 |
| Rights as top-level navigation | UK (GOV.UK) | NIIAP 'Rights and Legal Support' is a primary navigation item | FR-007, FR-025 |
| Peer support communities | UK (Scope, Able Here) | Moderated peer support spaces included in NIIAP community module | F-08 |
| Specialist content by disability type | UK (RNIB, Sense) | Disability-type sub-sections within NIIAP healthcare and resources modules | Section 2.3 |
| Caregiver family hub | UK (Mencap) | Dedicated caregiver support section with distinct content from PWD content | Section 3.7 (future) |
| Accessibility-rated venue listings | UK (AccessAble) | Accessibility-rated service listings in NIIAP Geo Service Finder | FR-022 |
| Benefit Finder questionnaire | USA | NIIAP Eligibility Checker and guided smart search | FR-001, FR-011 |
| Separate caregiver pathway | USA | NIIAP dedicated caregiver section with distinct content | F-08 |
| Employer resources section | USA | NIIAP Employer Resources sub-section with hiring guidelines | FR-032 |
| Embedded SL videos in-page | Canada | Embedded SL video directly on welfare benefit, rights, and application guide pages | NFRU06 |
| Proactive barrier removal | Canada | Accessibility designed-in from day one; WCAG 2.2 AA minimum from first page | NFRU01–NFRU10 |
| Human rights and disability rights integration | Advisory input (sources.txt) | Disability rights as top-level navigation; human rights directory in Section 4.2 | FR-025 |
| Plain language / cognitive accessibility | Advisory input (sources.txt) | Plain language standard elevated to mandatory requirement; ETR versions for all key documents | NFRU08, NFRU09 |

# 9. Implementation Roadmap

## 9.1 Phased Implementation Plan

| Phase | Name | Timeline | Activities | Deliverable |
| --- | --- | --- | --- | --- |
| 1 | Needs Assessment | Months 1–2 | Stakeholder consultations including disability community and psychosocial disability representatives; User research with PWD communities; Accessibility requirement analysis; Plain language requirement scoping; Content audit of existing government sources | Stakeholder sign-off on requirements |
| 2 | System Design | Months 3–4 | UX/UI design with accessibility review; Psychosocial-inclusive design review; Content architecture and taxonomy; Plain language style guide production; Information architecture; API integration design | Approved design prototypes |
| 3 | Development | Months 5–9 | Frontend and backend development; CMS setup and configuration; Psychosocial module development; Crisis support integration; Plain language content entry; Multilingual content migration | Functional beta system |
| 4 | Testing & Accessibility Audit | Month 10 | WCAG 2.2 accessibility audit; Plain language review of all key pages; User acceptance testing with PWD community including psychosocial disability representatives; Security penetration testing/audit by the Sri Lanka Computer Emergency Readiness Team (SLCERT); Performance load testing | Accessibility compliance certificate |
| 5 | Pilot Launch | Month 11 | Soft launch to selected user groups; Feedback collection from disability communities; Staff training for CMS users; Plain language content review cycle | Pilot feedback report |
| 6 | National Rollout | Month 12 | Public launch; Nationwide awareness campaign; Media and ministry communications; Advisory committee public acknowledgement | Live portal -public access |

## 9.2 Key Milestones

- M1 -Approved SRS and Project Kickoff

- M2 -Completed UX/UI design with ministry sign-off, including psychosocial inclusion review

- M3 -Beta version ready for internal testing

- M4 -WCAG 2.2 audit passed and plain language review completed for all critical pages

- M5 -Pilot launch with disability community feedback collected

- M6 -National public launch

# 10. Acceptance Criteria

The system shall be formally accepted upon successful demonstration of all the following criteria. Critical and High priority items must all pass before acceptance. Acceptance testing shall include direct participation by persons with disabilities, including representatives with psychosocial disabilities.

| AC ID | Criterion | Measure |
| --- | --- | --- |
| AC01 | All Critical and High priority functional requirements (FR-001 to FR-055) are implemented and pass User Acceptance Testing (UAT) | Pass / Fail |
| AC02 | WCAG 2.2 Level AA automated audit score of 95% or higher using Axe or equivalent tool | Score |
| AC03 | Manual accessibility testing with PWD users -including psychosocial disability representatives -demonstrates a task completion rate of 90% or higher | Percentage |
| AC04 | Page load time of 3 seconds or less on a 4G connection for all core pages | Seconds |
| AC05 | System sustains 5,000 concurrent users in load testing without error rate exceeding 0.1% | Pass / Fail |
| AC06 | Security penetration test report shows no critical or high severity vulnerabilities | Pass / Fail |
| AC07 | All three languages -Sinhala, Tamil, English -display correctly across all pages and modules | Pass / Fail |
| AC08 | Complaint submission, unique reference number generation, and complaint tracking workflow complete end-to-end without errors | Pass / Fail |
| AC09 | CMS role-based access controls verified and functioning correctly for all four user roles | Pass / Fail |
| AC10 | Analytics dashboard displays usage statistics and accessibility compliance metrics correctly | Pass / Fail |
| AC11 | Plain language review completed and documented for all key welfare, rights, and application pages; ETR versions available in all three languages | Pass / Fail |
| AC12 | Persistent 'Get Help Now' crisis support button visible and functional on every page of the portal; all hotline links verified and active | Pass / Fail |
| AC13 | Psychosocial disability module fully functional: mental health services directory populated; peer support links active; crisis integration operational; low-stress UI mode functional | Pass / Fail |
| AC14 | Human rights and disability rights directory (FR-025) fully populated with verified links to relevant institutions | Pass / Fail |
| AC15 | Advisory committee members credited in the About section of the live portal | Pass / Fail |

# 11. About the Portal & Advisory Committee

## 11.1 About the Portal

The National Inclusive Information Access Portal - NIIAP ( NIIAP) is a centralized, accessible digital platform developed by the Ministry of Rural Development, Social Security and Community Empowerment of Sri Lanka. The portal serves as the primary national digital resource for persons with disabilities, their families, caregivers, and the organizations that support them.

The  NIIAP was developed in response to a well-documented gap: while several government institutions in Sri Lanka provide services for persons with disabilities, the information is currently scattered across multiple agencies, making it difficult for individuals and caregivers to locate accurate and up-to-date information. The  NIIAP addresses this by providing a single trusted, accessible, and multilingual source of information.

## 11.2 Vision and Mission

Vision:

A fully inclusive Sri Lanka where every person with a disability can access information, services, and opportunities with dignity, ease, and without barriers.

Mission:

To provide a centralized, accessible, multilingual digital platform that connects persons with disabilities to government welfare programs, healthcare, education, employment, legal support, assistive technology, and community resources -and that is designed from the outset to be inclusive of all disability types, including psychosocial disabilities.

## 11.3 Role of the Ministry

The Ministry of Rural Development, Social Security and Community Empowerment holds ownership and governance responsibility for the  NIIAP. The Ministry is responsible for:

- Strategic direction and policy oversight of the portal

- Content accuracy review and official approval of all published information

- Coordination with government agencies, departments, and service providers

- Sustainability planning and long-term resource allocation

- Monitoring and evaluation of portal performance against acceptance criteria

- Ensuring the advisory committee is engaged throughout development and post-launch

## 11.4 Advisory Committee

The  NIIAP has been developed with the meaningful participation of persons with disabilities and disability experts. The involvement of people with lived experience is not a consultation checkbox -it is a fundamental requirement for a portal of this nature to be effective, respectful, and genuinely useful to its primary users.

The Advisory Committee has provided expert guidance on accessibility requirements, content design, psychosocial disability inclusion, plain language standards, and benchmark analysis. Their contributions are reflected throughout this SRS document and are integral to the quality of the portal.

Recognition of Advisory Committee Members:

The members of the Advisory Committee shall be formally credited in the About section of the published live portal. People who contribute their expertise, time, knowledge, and lived experience to this work deserve public acknowledgement and recognition. This is a matter of professional respect, transparency, and good governance.

| Name | Role / Organisation | Area of Expertise |
| --- | --- | --- |
| Chinthaka J. Munasinghe | Focal Point – Sri Lanka, Transforming Communities for Inclusion – Global (TCI-Global) | Psychosocial disability inclusion; digital design for mental health; trauma-informed services |
| [To be completed by the Ministry] | [To be completed by the Ministry] | [To be completed by the Ministry] |
| [To be completed by the Ministry] | [To be completed by the Ministry] | [To be completed by the Ministry] |
| [To be completed by the Ministry] | [To be completed by the Ministry] | [To be completed by the Ministry] |

Note to the Ministry: The table above should be completed with the full names, organisations, and areas of expertise of all individuals who contributed to the development of this portal. This includes community advisors, disability advocates, government reviewers, and any other persons whose knowledge shaped this document or the portal design. Acknowledging their work is a matter of equity and respect.

## 11.5 National Policy and Legal Framework

The  NIIAP is grounded in the following national and international policy and legal frameworks:

- Protection of the Rights of Persons with Disabilities Act No. 28 of 1996 (Sri Lanka)

- National Policy on Disability (Sri Lanka)

- Personal Data Protection Act (PDPA) 2022 (Sri Lanka)

- UN Convention on the Rights of Persons with Disabilities (UNCRPD)

- Accessible Canada Act (2019) -reference for barrier-removal framework

## 11.6 Partners and Stakeholders

- Ministry of Rural Development, Social Security and Community Empowerment

- Department of Social Services

- Ministry of Health

- Ministry of Education

- Transforming Communities for Inclusion – Global (TCI-Global)

- Disability advocacy organizations in Sri Lanka

- [Additional partners and stakeholders to be listed by the Ministry]

# 12. Appendices

## Appendix A -Full Website Sitemap

1. Home

- Welcome Message

- Quick Access Services (Benefits, Apply, Assistive Devices, Employment, Mental Health, Complaints)

- Latest Announcements

- Emergency Information / Crisis Support Button

- Featured Welfare Programs

- Accessibility Settings (font size, high contrast, TTS, low-stress mode)

- Smart Search Bar

- Quick Links

2. About the Portal

- Vision and Mission

- Role of the Ministry

- National Policy on Disability

- UNCRPD Reference

- National Disability Statistics

- Advisory Committee Members

- Partners and Stakeholders

3. Disability Welfare Benefits

- 3.1 Financial Assistance -Disability Allowance, Social Security, Pension, Financial Aid

- 3.2 Assistive Device Support -Wheelchairs, Hearing Aids, Prosthetics, Mobility Aids

- 3.3 Housing Assistance -Accessible Housing Programs, Grants, Home Modifications

- 3.4 Transport Assistance -Concessions, Accessible Transport, Travel Subsidies

- 3.5 Application Guides -Plain language and ETR versions; Online and Downloadable Forms

4. Government Services Directory

- 4.1 Central Government Services

- 4.2 Provincial and District Services

- 4.3 Disability Service Centers

- 4.4 Human Rights and Disability Rights Directory

- 4.5 Contact Directory with Interactive Maps

5. Healthcare and Rehabilitation

- 5.1 Medical Services -Disability Assessment, Rehabilitation Hospitals, Therapy

- 5.2 Mental Health Support -Counselling, Psychological Support Programs

- 5.3 Community Rehabilitation Programs

- 5.4 Mental Health and Psychosocial Support Section (NEW)

6. Mental Health and Psychosocial Support (NEW)

- Mental Health Services Directory

- Community-Based Psychosocial Support Programs

- Peer Support Networks

- Recovery Resources and Self-Help Library

- Crisis Support Contacts and Hotlines

- Caregiver Mental Health Resources

- Anonymous Self-Help Tools

7. Education and Skills Development

- Inclusive Education Policies and Schools

- Scholarships and Grants

- Vocational Training Centers

- Digital Literacy Training

8. Employment and Entrepreneurship

- Job Opportunities Board

- Entrepreneurship Support and Microfinance

- Employer Resources and Inclusive Hiring Guidelines

9. Assistive Technology

- Assistive Devices Directory by Category

- Government and Private Suppliers

- Technology Innovations Feed

10. Rights and Legal Support

- National Legislation

- UNCRPD Reference

- Human Rights Framework

- Legal Aid Services

- Policy and Regulations

11. Community and Support Networks

- Disability Organizations Database

- Peer Support Communities

- Caregiver Support Resources

- Volunteer Opportunities

12. Complaints and Feedback

- Submit a Complaint

- Service Requests

- Track Complaint Status

13. Accessibility Tools

- Accessibility Statement

- Website Accessibility Features Guide

- Sign Language Support

- Screen Reader Guide

14. Help and Support

- Frequently Asked Questions

- User Guide

- Contact Help Desk

- Emergency Contacts

15. Citizen Account (Phase 2)

- User Registration

- Apply for Benefits Online

- Track Applications

- Notification and Reminder Preferences

- Saved Services

## Appendix B -Glossary of Disability Types

| Disability Type | Description |
| --- | --- |
| Physical Disability | Impairments affecting mobility, physical function, or dexterity, including cerebral palsy, amputations, and spinal cord injuries. |
| Visual Impairment | Partial or total loss of sight, including blindness and low vision conditions. |
| Hearing Impairment | Partial or total loss of hearing, including deafness and hard of hearing conditions. |
| Intellectual Disability | Significant limitations in intellectual functioning and adaptive behaviour, affecting daily life skills and learning. |
| Psychosocial Disability | Disability arising from mental health conditions that significantly impact daily functioning, including depression, anxiety, PTSD, bipolar disorder, and schizophrenia. The NIIAP recognizes psychosocial disability as a distinct category requiring specific design and content responses. |
| Autism Spectrum Disorder | A developmental condition affecting social interaction, communication, and behaviour, varying widely across individuals. |
| Multiple Disabilities | A combination of two or more disability types requiring multi-dimensional support and cross-sectoral services. |
| Episodic Disability | A disability that occurs intermittently or fluctuates over time rather than being constant. Recognized as a valid and important disability category in the NIIAP, consistent with international best practice. |

## Appendix C -Regulatory and Reference Framework

| Reference | Relevance to NIIAP |
| --- | --- |
| Protection of the Rights of Persons with Disabilities Act No. 28 of 1996 (Sri Lanka) | Primary national legislation governing disability rights and services in Sri Lanka. |
| National Policy on Disability (Sri Lanka) | Policy framework guiding government action on disability inclusion. |
| Personal Data Protection Act (PDPA) 2022 (Sri Lanka) | Governs collection, processing, and storage of personal data on the NIIAP. |
| UN Convention on the Rights of Persons with Disabilities (UNCRPD) | International treaty ratified by Sri Lanka; provides rights framework for all NIIAP content. |
| Web Content Accessibility Guidelines (WCAG) 2.2 -W3C | Technical accessibility standard; NIIAP minimum requirement is Level AA compliance. |
| IEEE 830 -Standard for Software Requirements Specifications | Documentation standard followed in preparing this SRS. |
| ISO/IEC 29148:2018 -Systems and Software Engineering Requirements | International standard for requirements engineering, followed in this document. |
| Accessible Canada Act (2019) | Reference for barrier-removal framework and sign language integration model. |
| PlainLanguage.gov -Plain Language Standard | International plain language definition and standards adopted for all NIIAP content. |
| GOV.UK Content Design Guide | Plain language and single-topic page design standards adopted from UK Government Digital Service. |

## Appendix D -UK Community Portal Reference List

The following United Kingdom disability community portals were reviewed as part of the international benchmark analysis for the  NIIAP:

| Portal | URL | Focus Area |
| --- | --- | --- |
| Scope | scope.org.uk | Disability information, advice, and online community |
| Able Here | ablehere.com | User-driven social network for disabled people |
| Disabled United | disableduc.com | Online community and forums since 2001 |
| Disability Rights UK | disabilityrightsuk.org | Rights information and employment resources |
| Mencap | mencap.org.uk | Support for people with learning disabilities and their families |
| AccessAble | accessable.co.uk | Accessibility guide for venues across the UK |
| Sociability | sociability.app | Verified accessibility information for cafes, bars, and restaurants |
| RNIB | rnib.org.uk | Resources and support for people with sight loss |
| Sense | sense.org.uk | Support for deafblind individuals and complex disabilities |
| Enable | enable.org.uk | Social care, community, and employment information |
| GOV.UK Disability Support | gov.uk/browse/disabilities | Official government portal for benefits, employment, and rights |
| Disabled Holidays | disabledholidays.com | Accessible accommodation and travel support |

National Inclusive Information Access Portal - NIIAP ( NIIAP) -Software Requirements Specification v2.0

Prepared for the Ministry of Rural Development, Social Security and Community Empowerment | Sri Lanka | 2025

-End of Document —